## Slide 1: Take the ^ out of database migrations
Chris Lumnah
PAIN

## Slide 2: Current Environment
200 SQL Servers spanning non-prod and prod
15,000 databases spanning SQL 2000-2008R2
Most hardware is no longer under vendor support
Notes: Most of environment is using Windows Failover Clustering and Named Instances
Another portion of the environment is VM, but not configured optimally for SQL Server.

## Slide 3: New Environment
Virtualize everything
Bring entire environment up to SQL 2014 SP1
Provide better HA with use of AG
Right size each VM for the workload
Notes: Virtualizing will also bring older VMs inline with new standards and best practices. Those machines will be reviewed to find “misconfigurations” and correct on new platform.

## Slide 4: Challenges
Sheer number of databases makes project daunting to manage
Most databases are owned by non-technical people
Development cycles
Databases can be large, so how to minimize downtime

## Slide 5: Where do we start?
Understand that we need help with Virtualizing SQL
  Brought in David Klee to teach DBAs, Server and VM teams
Understand that we need help with managing project
  Took Paresh Motiwala’s DBA To Project Manager course at SQL Saturday Providence
Break down into smaller chunks
  Organize by version of SQL and then by database
  Migration Discovery
  Migration Prep
  Migration Week
  Migration Day

## Slide 6: Migration Discovery
Identify Servers, Databases, and Owners
Supporting database objects
Special configuration considerations
Storage requirements
Notes: Supporting database objects
DTS/SSIS Packages
Logins
Jobs
Linked servers
DNS Entries
Special configuration considerations
MAXDOP
DTC
Security
Firewall rules
Use of SA
Collation
Third party drivers required to be installed on the SQL Server

## Slide 7: Migration Prep
Run the Upgrade Advisor
Review and reduce current database security requirements where appropriate
Determine HA requirements
Notes: Running the Upgrade Advisor will provide results of potential database problems that should be resolved before the migration. The items on this list are generally done by the development teams. I also run this to have it show that in most cases, no changes are required by dev teams or non-technical staff. This can help alleviate some of their stress of having to take on a huge amount of work.
Reducing the security requirements is all about making sure that least privilege required model is being followed. It is also about cleaning up old stale logins that are no longer being used.
HA Requirements will help in the decision process of AG vs WSFC. If DTC is required then AG is not a good idea as this is not supported in current versions of SQL. If DTC is not required, how many groups are required? This in turn will require a new IP per each group.
Part of this prep is also making sure that servers are built up to standards.

## Slide 8: Migration Week
Move database supporting objects
Create Availability Groups
Create firewall rules from other servers to SQL Server
Dry run test
Notes: This week should also be used to prep full backups of large databases. These databases take a long time to backup and restore. This type of work can be done during the migration week to help minimize downtime during the migration day. These backups can also be used to facilitate the dry run testing. Taking a full backup earlier in the week, allows for the final backup to be a differential and logs later.
Log shipping could also be used to help minimize the downtime on migration day.

## Slide 9: Migration Day
Freeze database from any further transactions
Take final backups and take databases offline
Bring databases online on new server
Run any post upgrade scripts
Notes: Migration Day Process
Set databases read only on old server
Take the final backup
Set the databases offline on the old server
Restore the databases on the new server
Make them writeable
Reset the security in the new databases
Run Post upgrade scripts
  Set the owner of the database to standard
  Set the compatibility level
  Run DBCC UPDATEUSAGE against database
  Run DBCC CHECKDB WITH DATA PURITY against database
  Rebuild all indexes
  Recompile all stored procedures
  Add databases to appropriate availability groups

## Slide 10: The ways to remove pain…
Create your check list
Document everything
Communicate clearly and often with the owners of the databases
Automation
Notes: Automation
Chrissy Lemaire, SQL MVP from Belgium wrote Powershell scripts to help simplify migration tasks https://blog.netnerds.net/2015/05/simplifying-sql-server-migrations-using-powershell/

## Slide 11: Thank you
Linked In
Email: clumnah@outlook.com