## Slide 1: Take the PAIN out of database migrations
Chris Lumnah

## Slide 2: About me
SQL Server Solutions Architect with Rubrik Inc.
Over 15 years of experience as a Production Database Administrator
Use Powershell to help automate everything
Started career as a developer
@Lumnah
https://www.linkedin.com/in/lumnah
www.Chrislumnah.com
chris@chrhislumnah.com

## Slide 3: Agenda
Why migrate?
The checklist
Discovery
Migration work prep
What to do a week before the migration
What to do the day of the migration

## Slide 4: Why migrate?
Aging, no longer supported hardware
Unsupported OS
Unsupported Database platform
Take advantage of the new features of the above
Business reasons. New application requirements
Notes: Most people running SQL 2005 are also running Windows 2003. Windows 2003 fell out of support in July of 2015. SQL 2005 is officially EOL as of April of 2016. This set up is also sitting on hardware that is beyond the intended life cycle.
Maybe you want to take advantage of features like
AlwaysOn
Columnstore indexes
Buffer pool extensions
In memory OLTP
AlwaysEncrypted
Stretch Database
Power BI

## Slide 5: The Checklist
4 major areas of checklist
Should be broad enough to cover every condition in environment
Should be a living document
Should be applicable to single database or all databases on a server

## Slide 6: 4 areas of the checklist
Discovery
Migration Preparation
Migration Week
Migration Day

## Slide 7: DEMO: Checklist

## Slide 8: Discovery
Microsoft Assessment and Planning Toolkit (MAPS)
How many SQL Servers do you have?
How many databases do you have?
Who are the users?
Who are the owners?
How many databases are not even used any more?
Notes: Using the MAPS toolkit, you can scan your network and get a detailed list of the database environment. It will return back information your servers
MAPS can take minutes to hours to complete, depending on how you choose to set up the scan. Scan be set up to use a single protocol or multiple.
Finding owners
Database owner
Look at security of database. Are there AD groups? Who owns the groups? Are there AD service accounts? Who owns the service account?
What hosts are connecting? Who owns the machine that is connecting?
Institutional knowledge.

## Slide 9: DEMO MAPS Toolkit Reports
SqlServerAssessment - xxx.xlsx
  Shows information about what servers you have and their configuration
SqlServerDatabaseDetails - xxx.xlsx
  Shows information about the databases on your servers and how they are configured
Notes: Show the content of the reports here.

## Slide 10: Discovery
Identify Servers, Databases, and Owners
Supporting database objects
Special configuration considerations
Storage requirements
Enterprise features in use
Notes: Supporting database objects
DTS/SSIS Packages
Logins
Jobs
Linked servers
DNS Entries
Special configuration considerations
MAXDOP
DTC
Security
Firewall rules
Use of SA
Collation
Third party drivers required to be installed on the SQL Server
https://msdn.microsoft.com/en-us/library/cc280724.aspx SELECT feature_name FROM sys.dm_db_persisted_sku_features

## Slide 11: Migration Prep
Run the Upgrade Advisor
Review and reduce current database security requirements where appropriate
Determine HA requirements
Work with dev teams to assist in migration work direction
Get new servers prepped
Notes: Running the Upgrade Advisor will provide results of potential database problems that should be resolved before the migration. The items on this list are generally done by the development teams. I also run this to have it show that in most cases, no changes are required by dev teams or non-technical staff. This can help alleviate some of their stress of having to take on a huge amount of work.
Reducing the security requirements is all about making sure that least privilege required model is being followed. It is also about cleaning up old stale logins that are no longer being used.
HA Requirements will help in the decision process of AG vs WSFC. If DTC is required then AG is not a good idea as this is not supported in current versions of SQL. If DTC is not required, how many groups are required? This in turn will require a new IP per each group.
Part of this prep is also making sure that servers are built up to standards.

## Slide 12: Migration Week
Move database supporting objects
Create Availability Groups
Create firewall rules from other servers to SQL Server
Seed large databases with full backup restores
Dry run test
Notes: This week should also be used to prep full backups of large databases. These databases take a long time to backup and restore. This type of work can be done during the migration week to help minimize downtime during the migration day. These backups can also be used to facilitate the dry run testing. Taking a full backup earlier in the week, allows for the final backup to be a differential and logs later.
Log shipping could also be used to help minimize the downtime on migration day.
Sp_helprevlogin: https://support.microsoft.com/en-us/kb/918992

## Slide 13: Migration Day
Freeze database from any further transactions
Take final backups and take databases offline
Bring databases online on new server
Run post upgrade scripts
Notes: Migration Day Process
Set databases read only on old server
Take the final backup
Set the databases offline on the old server
Restore the databases on the new server
Make them writeable
Reset the security in the new databases
Run Post upgrade scripts
  Set the owner of the database to standard
  Set the compatibility level
  Run DBCC UPDATEUSAGE against database
  Run DBCC CHECKDB WITH DATA PURITY against database
  Rebuild all indexes
  Recompile all stored procedures
  Add databases to appropriate availability groups

## Slide 14: The ways to remove pain…
Create your check list
Document everything
Communicate clearly and often with the owners of the databases
Automate
Notes: Automation
Chrissy Lemaire, SQL MVP from Belgium wrote Powershell scripts to help simplify migration tasks https://blog.netnerds.net/2015/05/simplifying-sql-server-migrations-using-powershell/

## Slide 15: Thank you
https://www.linkedin.com/in/lumnah
@Lumnah
chris@chrislumnah.com
www.chrislumnah.com
Notes: Planning an upgrade from 2005: https://msdn.microsoft.com/en-us/library/mt168847.aspx
Microsoft Assessment and Planning Toolkit: https://www.microsoft.com/en-us/download/details.aspx?id=7826&aliId=105018491